FlexFit

|  |  |  |  |
| --- | --- | --- | --- |
| User Module (2 Months) | | |  |
| 1. | Login and Register | User Registration .User login through email and social accounts after verification. Verification of account through email and SMS (both).Reset your password through email, in case you forget you password. | 5-7 days |
| 2. | Web Pages | Contact Us, About Us, Privacy Policy, Terms and Conditions. | 5 days |
| 3. | Profile Completion | Basic Questions about the User, Explore trainer and plans, Set you Goals | 15-17 days |
| 4. | Self-Tracking | User can Train himself with the help of videos, supplements and food suggestions and can do self-tracking to record his progress.  User can self-track his progress by giving his weight report and pictures. the user record will be private in self-tracking | 30 days |
| 5. | Hiring Trainer | User can explore trainers and hire a trainer. | 1-2 days |

|  |  |  |  |
| --- | --- | --- | --- |
| Trainer Module (2 Months) | | |  |
| 1. | Login and Register | User Registration .User login through email and social accounts after verification. Verification of account through email and SMS (both).Reset your password through email, in case you forget you password. | 5-7 days |
| 2 | Profile Setting | * Set basic profile of trainer * Tracking method * Certificate upload * Social Accounts | 5-7 days |
| 3. | Clients Management | * Can view all clients’ profile. * Trainers Requests * Can view Clients detail  1. Fitness report | 20-25 days |
| 4 | Workout Plan | Trainer will provide complete workout plan for client | Depends upon simulator |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Chatting Module (15 Days) | | |  |
| 5. | Chatting | User can chat with trainer and can share reports and images along with it. Trainer can create group and can add all the users who had appointed him as trainer, the users in the group can’t communicate with each other. | 15 days |

|  |  |  |  |
| --- | --- | --- | --- |
| Admin Module (15 Days) | | |  |
| 1. | Roles and Rights | Admin can give limited access to all the users using the admin panel. | 1 day |
| 2. | General Setting | Admin will be able to control the general information of site | 1-2 days |
| 3. | Dynamic Front end | Admin will be provided access to change the data displayed on the website. | 4-5 days |
| 4. | All users | Admin can view trainers through the panel.  Admin can view all the user’s profiles.  Can view the requests coming from the contact us form. | 2-3 days |

|  |  |  |  |
| --- | --- | --- | --- |
| Web- front end will be provided (20 Days) | | |  |
| 1. | Login and Register | User Registration .User login through email and social accounts after verification. Verification of account through email and SMS (both).Reset your password through email, in case you forget you password. | 5-7 days |
| 2. | Users Profile | Profile setting | 4-5 days |
| 3. | Hire Trainers | User can view list of all trainers and can send hire request. | 2-3 days |
| 4. | Website other pages | About Us, Contact Us, Privacy Policy, Terms and Conditions, User Profile | 5 days |